AyurConnect.com

Complete SEO Strategy & Execution Playbook

UAE Ayurveda Market | May 2026

# 1. Full Technical SEO Audit Checklist

Based on analysis of ayurconnect.com's live status and codebase. Items marked CRITICAL must be fixed before any other SEO work will have impact.

## 1.1 Current Site Health Summary

| Area | Status | Impact | Priority |
| --- | --- | --- | --- |
| Site availability (403 error) | FAILING | CRITICAL - Google cannot index | Fix today |
| SSL certificate | Configured (Let's Encrypt) | Good | Monitor |
| Cloudflare CDN | Active | Good | Monitor |
| Core Web Vitals | Unknown - site down | High | Check after fix |
| Mobile responsiveness | Next.js 14 - likely good | High | Test after fix |
| Page speed | Unknown - site down | High | Test after fix |
| Structured data / Schema | Not implemented | High | Add |
| XML sitemap | Not found | High | Create |
| robots.txt | Not verified | Medium | Create/verify |
| Canonical tags | Not verified | Medium | Audit |
| Open Graph / Twitter meta | Not verified | Medium | Add |
| Image alt text | Not verified | Medium | Audit |
| Broken links | Unknown | Medium | Check after fix |

## 1.2 Critical Technical Fixes — Do First

### Fix #1: Resolve 403 Error (site is DOWN)

Google's crawler cannot access the site. Zero indexing is happening. This is the #1 SEO blocker.

- SSH to VPS: ssh root@194.164.151.202

- Run: pm2 status — check if ayurconnect-api and ayurconnect-web are both online

- If crashed: pm2 restart all

- Check Nginx: sudo nginx -t && sudo systemctl reload nginx

- Verify: curl -I https://ayurconnect.com (should return 200)

### Fix #2: Create XML Sitemap

- Create apps/web/src/app/sitemap.ts using Next.js 14 built-in sitemap API

- Include: /, /doctors, /hospitals, /jobs, /blog, /ayurbot, /appointment

- Submit to Google Search Console at: search.google.com/search-console

- Submit to Bing Webmaster Tools

### Fix #3: Create robots.txt

- Create apps/web/public/robots.txt

- Allow all crawlers for main pages

- Disallow: /admin, /api, /dashboard, /private

- Include: Sitemap: https://ayurconnect.com/sitemap.xml

### Fix #4: Add Structured Data (Schema.org)

- MedicalBusiness schema on homepage — includes name, address, openingHours, telephone

- Physician schema on each doctor profile page

- JobPosting schema on every auto-imported Ayurveda job

- FAQPage schema on blog articles and AyurBot page

- LocalBusiness schema with UAE locations (Dubai, Abu Dhabi, Sharjah)

JobPosting schema is especially powerful — Google shows job listings directly in search results, driving traffic from Google Jobs.

### Fix #5: Core Web Vitals Optimization

- Add next/image for all images (automatic WebP + lazy loading)

- Add loading='lazy' to all below-fold images

- Use next/font for Google Fonts (eliminates render-blocking)

- Add route-level code splitting (Next.js does this automatically — verify)

- Target: LCP < 2.5s, FID < 100ms, CLS < 0.1

### Fix #6: Meta Tags Audit

- Every page needs unique <title> (50-60 chars) and <meta name='description'> (150-160 chars)

- Add Open Graph tags: og:title, og:description, og:image, og:url

- Add Twitter card meta tags

- Add hreflang='en' (English content) and hreflang='ar' (if Arabic pages planned for UAE)

- Use generateMetadata() in each Next.js 14 page.tsx

### Fix #7: Canonical Tags

- Add canonical URL to every page to prevent duplicate content

- Ensure https://ayurconnect.com and https://www.ayurconnect.com resolve to same canonical

- All job listing pages: canonical to the main job page (prevent pagination duplicates)

# 2. Competitor SEO Analysis

Key competitors found operating in the UAE Ayurveda market. All are ranking for your target keywords.

## 2.1 Direct Competitors in UAE

| Competitor | Domain | Strength | Weakness | Opportunity for AyurConnect |
| --- | --- | --- | --- | --- |
| Dr. Shyam's Ayurveda | drshyamayurveda.com | 5 Dubai clinics, 100K+ patients, DHA licensed since 2002, strong local SEO | No job portal, no Kerala doctor listings, no booking platform | Be the job connector that supplies their doctors |
| Kottakkal Ayurveda UAE | kottakkalayurveda.ae | Brand trust, authentic Kerala heritage, multiple UAE branches | Static site, no blog, no booking engine | Modern platform vs their outdated site |
| Swasthya Ayurveda Dubai | swasthyaayurveda.com | DHA licensed, insurance-covered, strong reviews, blog content | Only 1 location, limited job info | Scale across UAE with job + doctor directory |
| Chandran Gurukkal CGAC | chandrangurukkal...com | 7 UAE branches, Kerala trained therapists, strong Google reviews | No job portal, no digital booking | Job listings for their therapist needs |
| Ayura Abu Dhabi | ayuraayurveda.com | 13+ years, strong Abu Dhabi local SEO | Single location, minimal content | Dominate Abu Dhabi with directory + jobs |
| Dr. Hridya's Dubai | drhridyasayurclinic.com | Strong for 'Panchakarma Dubai' keywords, detailed treatment pages | Single clinic, no BAMS job listings | Bridge job seekers to clinics like theirs |

## 2.2 Indirect Competitors (Job Portals)

| Portal | Strength | Gap AyurConnect Can Fill |
| --- | --- | --- |
| Bayt.com | 70+ Ayurveda doctor UAE jobs | No Kerala-specific focus, no doctor profiles, no Ayurveda content |
| Jooble UAE | 200+ Ayurvedic doctor listings | Aggregator only, no community, no AyurBot, no appointment booking |
| Naukri.com | 70+ BAMS Kerala jobs | India-focused, no UAE clinic matching, no doctor directory |
| Evanios Jobs | Kerala Ayurveda specialist | India only, no UAE jobs, no clinic profiles |
| Indeed UAE | 75+ Ayurveda Kerala vacancies | Generic portal, no Ayurveda specialisation, poor mobile UX |

## 2.3 Content Gap Analysis

None of the competitors have: a combined job portal + doctor directory + appointment booking + AI chatbot for Ayurveda in the UAE. AyurConnect is uniquely positioned to own all four.

- No competitor has a dedicated 'DHA License guide for BAMS doctors in UAE' page — massive search opportunity

- No competitor ranks for 'Ayurveda jobs Dubai salary' — high commercial intent

- No competitor has structured FAQ content for common Ayurveda health questions in UAE

- No competitor has Malayalam/Hindi language Ayurveda content targeting the Kerala expat community in UAE

# 3. Keyword Research — UAE Ayurveda Market

## 3.1 Tier 1: High-Value Commercial Keywords

These drive appointment bookings and job applications — the two core conversion goals.

| Keyword | Monthly Searches (UAE) | Intent | Difficulty | Target Page |
| --- | --- | --- | --- | --- |
| ayurveda doctor dubai | 1,200–2,400 | Commercial | Medium | Homepage / Doctor directory |
| ayurvedic clinic dubai | 900–1,800 | Commercial | Medium | Clinic listings |
| best ayurvedic doctor abu dhabi | 600–1,200 | Commercial | Low-Med | Abu Dhabi directory page |
| panchakarma dubai | 500–1,000 | Commercial | Low | Treatment landing page |
| ayurveda treatment dubai | 800–1,600 | Commercial | Medium | Treatments page |
| ayurveda doctor sharjah | 400–800 | Commercial | Low | Sharjah directory page |
| ayurveda doctor near me dubai | 700–1,400 | Local | Medium | Local SEO / GMB |
| bams doctor dubai | 300–600 | Commercial | Low | Doctor directory |
| kerala ayurveda dubai | 600–1,200 | Commercial | Low | Homepage |
| dha licensed ayurveda doctor uae | 200–500 | Commercial | Low | DHA guide page |

## 3.2 Tier 2: Job-Seeker Keywords

Drive traffic from Kerala BAMS doctors looking to work in UAE.

| Keyword | Monthly Searches | Intent | Difficulty | Target Page |
| --- | --- | --- | --- | --- |
| ayurveda doctor jobs dubai | 400–800 | Job-seeker | Low | Jobs listing page |
| bams doctor salary dubai | 300–600 | Research | Low | Salary insights page |
| ayurvedic doctor jobs uae | 300–600 | Job-seeker | Low | UAE jobs page |
| dha license for ayurveda doctor | 400–800 | Research | Low | DHA guide blog post |
| ayurveda jobs abu dhabi | 200–400 | Job-seeker | Low | Abu Dhabi jobs page |
| bams jobs kerala 2026 | 2,000–5,000 | Job-seeker | Low | Kerala jobs page |
| nam kerala recruitment ayurveda | 800–2,000 | Job-seeker | Low | Govt jobs page |
| kerala psc ayurveda medical officer | 1,000–3,000 | Job-seeker | Low | Govt jobs page |
| ayurveda doctor jobs kerala government | 1,500–4,000 | Job-seeker | Low | Govt jobs page |
| ayurveda therapist jobs uae | 200–400 | Job-seeker | Low | UAE therapist jobs |

## 3.3 Tier 3: Long-Tail & Informational Keywords

These rank fast (low competition) and drive blog traffic that converts over time.

| Keyword | Volume | Content Type |
| --- | --- | --- |
| how to get dha license for ayurveda in uae | 200–400 | Step-by-step guide |
| panchakarma treatment cost dubai | 200–500 | Cost guide + clinic listings |
| kerala vaidya in dubai | 100–300 | Doctor directory (Malayalam search) |
| ayurveda for back pain dubai | 300–600 | Treatment guide + doctor finder |
| shirodhara dubai | 200–400 | Treatment landing page |
| ayurveda psoriasis treatment dubai | 150–300 | Condition guide |
| ayurveda for weight loss dubai | 200–400 | Treatment landing page |
| bams doctor salary in dubai 2026 | 150–300 | Salary guide |
| how to become ayurveda doctor in uae | 100–200 | Career guide |
| ayurvedic treatment for joint pain abu dhabi | 150–300 | Condition + location page |
| kerala panchakarma center dubai | 100–200 | Clinic directory |
| ayush doctor jobs kerala 2026 | 1,000–3,000 | Govt jobs blog post |

# 4. Homepage SEO Rewrite

## 4.1 Current Issues

- Title tag: unknown/generic — needs keyword-optimized version

- Meta description: unknown — needs compelling 155-char description

- H1 tag: unknown — must contain primary keyword

- No structured data on homepage

- No clear value proposition above the fold

## 4.2 Recommended Title Tag

AyurConnect | Find Ayurveda Doctors & Jobs in UAE and Kerala

(60 characters — includes primary keyword, location, and secondary use case)

## 4.3 Recommended Meta Description

Connect with DHA-licensed Ayurveda doctors in Dubai, Abu Dhabi & Sharjah. Browse 500+ Ayurveda jobs in Kerala & UAE. Book consultations, chat with AyurBot, and find authentic Kerala Ayurvedic treatment near you.

(220 characters — Google shows ~155; rest acts as reinforcement)

## 4.4 Recommended H1 Tag

Find Ayurveda Doctors & Jobs in UAE and Kerala

## 4.5 Homepage Content Structure (SEO-Optimised)

Rewrite the homepage sections in this order and with this keyword density:

| Section | Keyword Focus | Word Count | Content Notes |
| --- | --- | --- | --- |
| Hero section (H1 + subheading) | ayurveda doctors UAE, Kerala Ayurveda | 50–80 words | Lead with value: 'Find DHA-licensed Kerala Ayurvedic doctors in Dubai, Abu Dhabi & Sharjah' |
| Search bar CTA | find ayurveda doctor, book consultation | 20–30 words | Placeholder: 'Search Ayurveda doctors in Dubai, Abu Dhabi...' |
| Stats bar | trust signals | 30–50 words | Show: X doctors listed, X UAE cities, X jobs available, X appointments booked |
| Featured doctors (H2) | best ayurveda doctor dubai | 100–150 words | Feature 3 DHA-licensed doctors with specialisations |
| How it works (H2) | book ayurveda appointment dubai | 120–180 words | 3 steps: Search → Consult → Heal |
| UAE locations (H2) | ayurveda dubai abu dhabi sharjah | 100–150 words | Link to Dubai / Abu Dhabi / Sharjah directory pages |
| Latest jobs (H2) | ayurveda jobs kerala uae | 80–120 words | Show 5 newest Kerala + UAE jobs with apply links |
| AyurBot feature (H2) | ayurveda consultation online | 80–120 words | AI Ayurveda assistant — free to use |
| Treatments (H2) | panchakarma shirodhara abhyanga dubai | 150–200 words | Link to treatment-specific pages |
| Testimonials | trust signals | 100–150 words | Patient reviews with location (Dubai, Abu Dhabi) |
| FAQ (H2 + Schema) | common ayurveda questions uae | 200–300 words | 5–7 Q&A pairs with FAQPage schema markup |
| Footer links | internal linking | 50–80 words | Links to all city pages, all treatment pages, blog |

## 4.6 Homepage Schema.org Markup to Add

- MedicalBusiness: name, url, logo, description, address (UAE), telephone, openingHours

- WebSite: potentialAction SearchAction (enables Google Sitelinks Searchbox)

- FAQPage: 7 common Ayurveda UAE questions in JSON-LD

- BreadcrumbList: for navigation hierarchy

# 5. Blog Topic Strategy

AyurConnect needs a blog to rank for informational keywords that competitors have ignored. Publish 2–4 articles per month. Each article targets one primary keyword and 3–5 related long-tails.

## 5.1 Pillar Content — 4 Core Cluster Topics

| Pillar Page | Target Keyword | Sub-topics to cover |
| --- | --- | --- |
| Ayurveda in UAE: The Complete Guide | ayurveda uae guide | DHA licensing, clinics by emirate, cost comparison, insurance coverage, Kerala vs local practitioners |
| BAMS Doctor Career in UAE: Salary, DHA License & Jobs | bams doctor uae career | DHA exam, MOH vs DHA vs DOH, salary ranges, top hiring clinics, visa process from Kerala |
| Kerala Ayurveda Jobs 2026: Government & Private | kerala ayurveda jobs 2026 | Kerala PSC, NAM Kerala, NHM, private hospital openings, BAMS freshers guide |
| Panchakarma Treatments in Dubai: What to Expect & Cost | panchakarma dubai | Types of treatments, what each costs, how to find authentic practitioners, what to ask your doctor |

## 5.2 Monthly Blog Calendar — 12 Articles

| Month | Article Title | Primary Keyword | Word Count | Category |
| --- | --- | --- | --- | --- |
| Month 1 | How to Get a DHA License as a BAMS Ayurveda Doctor in UAE (2026 Guide) | dha license ayurveda uae | 2,000 | Career Guide |
| Month 1 | Top 10 Ayurveda Clinics in Dubai Accepting New Patients in 2026 | ayurveda clinics dubai 2026 | 1,800 | Directory |
| Month 2 | NAM Kerala Recruitment 2026: Ayurveda Therapist & MO Posts — Complete Guide | nam kerala recruitment 2026 | 1,500 | Jobs |
| Month 2 | BAMS Doctor Salary in Dubai vs Abu Dhabi vs Sharjah (2026 Data) | bams doctor salary dubai 2026 | 1,500 | Career |
| Month 3 | Panchakarma Treatment Cost in Dubai: What to Budget in 2026 | panchakarma cost dubai | 1,800 | Treatment |
| Month 3 | Kerala PSC Medical Officer (Ayurveda) Recruitment 2026 — Eligibility & Apply | kerala psc ayurveda 2026 | 1,500 | Jobs |
| Month 4 | Shirodhara in Dubai: Benefits, Best Clinics & What to Expect | shirodhara dubai | 1,500 | Treatment |
| Month 4 | How Kerala Ayurveda Doctors Can Find Jobs in UAE Without Prior Gulf Experience | ayurveda doctor jobs uae freshers | 2,000 | Career |
| Month 5 | Ayurveda for Back Pain in Dubai: Top Doctors & Treatments That Work | ayurveda back pain dubai | 1,800 | Condition |
| Month 5 | MOH vs DHA vs DOH License: Which One Does an Ayurveda Doctor Need in UAE? | moh dha doh ayurveda license | 2,000 | Career Guide |
| Month 6 | Best Ayurveda Doctors in Abu Dhabi: Verified & DOH Licensed (2026) | ayurveda doctor abu dhabi 2026 | 1,800 | Directory |
| Month 6 | AYUSH Jobs 2026 in Kerala: Complete List of Government Vacancies | ayush jobs kerala 2026 | 2,000 | Jobs |

## 5.3 Blog SEO Rules for Every Article

- Target keyword in: title, first 100 words, one H2, URL slug, meta description

- URL structure: /blog/dha-license-ayurveda-uae-guide (hyphenated, lowercase, no stop words)

- Internal links: every article links to at least 3 other pages on the site

- Include one table or comparison chart (boosts featured snippet chances)

- Add FAQ section at end with 3–5 questions (add FAQPage schema)

- Minimum word count: 1,500 words (Google rewards depth for medical topics)

- Include author bio: 'Written by [name], BAMS — adds E-E-A-T (Experience, Expertise, Authoritativeness, Trust)

- Add 'Last updated: [date]' to all articles — critical for Google freshness signals

# 6. Backlink Growth Plan

AyurConnect currently has no known backlinks (new domain). The following strategy targets 50+ quality backlinks in the first 6 months without buying links.

## 6.1 Quick Win Backlinks (Week 1–4)

| Tactic | Target Sites | Links Est. | Effort |
| --- | --- | --- | --- |
| List on Ayurveda directories | ayurdoctor.com, practo.com, justdial.com, sulekha.com | 4–8 | Low |
| Google Business Profile | business.google.com | 1 | Low — do immediately |
| Submit to UAE healthcare directories | dubaihealth.ae, healthpoint.ae, emirateshospital.ae | 3–5 | Low |
| LinkedIn company page + posts | linkedin.com | 1 + referral | Low |
| Submit to Kerala BAMS job boards | keralagovtjobs.in, 20govt.com | 2–4 | Low |
| Register on Bayt.com as employer | bayt.com | 1–2 | Low |
| Create Crunchbase profile | crunchbase.com | 1 | 15 minutes |

## 6.2 Content-Led Backlinks (Month 2–6)

| Tactic | Description | Target DR | Links Est. |
| --- | --- | --- | --- |
| Guest posts on Ayurveda blogs | Write 1 article/month for ayurdoctor.com, planetayurveda.com, banyanbotanicals.com | 30–60 DR | 4–8 |
| DHA license guide PR | Pitch 'Complete 2026 DHA License Guide for BAMS Doctors' to Gulf News Health, Khaleej Times, gulfnews.com | 60–80 DR | 2–4 |
| Kerala BAMS career data study | Publish 'Kerala Ayurveda Doctor Salary Report 2026' — original data attracts links from job sites | 30–50 DR | 5–15 |
| HARO / Qwoted responses | Answer journalist queries about wellness, Ayurveda, UAE health — 2–3 responses/week | 40–80 DR | 3–8 |
| Quora answers with link | Answer top Ayurveda UAE questions on Quora (already ranking) with links to your guides | Mixed | Referral traffic |
| Reddit r/india, r/Kerala posts | Share job listings and guides in relevant subreddits (no spam — genuine value) | Mixed | Referral traffic |
| UAE Ayurveda clinic partnerships | Get listed on Dr. Shyam, Chandran Gurukkal, Kottakkal UAE websites as 'Partner Job Portal' | 20–40 DR | 5–10 |
| AYUSH Ministry Kerala link | Submit site to ayush.gov.in resource directory, nam.kerala.gov.in partner page | 60–80 DR | 1–3 |

## 6.3 6-Month Backlink Target

| Month | Target New Backlinks | Cumulative | Domain Rating Target |
| --- | --- | --- | --- |
| Month 1 | 10–15 (directories + GMB) | 10–15 | 5–10 DR |
| Month 2 | 8–12 (guest posts begin) | 18–27 | 10–15 DR |
| Month 3 | 10–15 (data study launch) | 28–42 | 15–20 DR |
| Month 4 | 8–12 (PR + HARO) | 36–54 | 20–25 DR |
| Month 5 | 10–15 (clinic partnerships) | 46–69 | 25–30 DR |
| Month 6 | 8–12 (ongoing) | 54–81 | 28–35 DR |

Competitors like drshyamayurveda.com have built authority over 15 years. Focus on RELEVANCE over quantity — 10 backlinks from Ayurveda/healthcare sites outweigh 100 from unrelated directories.

# 7. Local SEO Roadmap

Local SEO is critical for AyurConnect — searches like 'ayurveda doctor near me Dubai' and 'ayurvedic clinic abu dhabi' are high-intent and have local pack results (map results above organic).

## 7.1 Google Business Profile (GBP) Setup

- Create GBP for AyurConnect as a 'Medical & Health' business in Dubai

- Category: Alternative Medicine Practitioner / Health Consultant

- Add: phone, address (or service area: Dubai, Abu Dhabi, Sharjah), website, hours

- Upload 10+ high-quality photos: logo, team, clinic listings, UAE locations

- Write keyword-rich GBP description: 'AyurConnect is UAE's leading platform connecting patients with DHA-licensed Kerala Ayurveda doctors in Dubai, Abu Dhabi and Sharjah...'

- Post weekly GBP updates: new job listings, new doctors, blog articles

- Respond to all reviews within 24 hours — signals to Google

## 7.2 City-Specific Landing Pages

Create dedicated SEO-optimised pages for each UAE emirate. These pages capture local searches.

| Page URL | H1 Tag | Primary Keyword | Content Focus |
| --- | --- | --- | --- |
| /dubai/ayurveda-doctors | Best Ayurveda Doctors in Dubai (DHA Licensed 2026) | ayurveda doctors dubai | List all Dubai doctors, map, Dubai Ayurveda guide |
| /abu-dhabi/ayurveda-doctors | Top Ayurveda Doctors in Abu Dhabi (DOH Licensed) | ayurveda doctors abu dhabi | Abu Dhabi doctors, Herbal Park AM center mention |
| /sharjah/ayurveda-doctors | Ayurveda Doctors & Clinics in Sharjah & Ajman | ayurveda doctors sharjah | Sharjah + Ajman clinics, Kottakkal Sharjah branch |
| /dubai/panchakarma | Panchakarma Treatment in Dubai: Clinics & Costs 2026 | panchakarma dubai | Treatment explainer + Dubai clinic listings |
| /jobs/uae | Ayurveda Doctor Jobs in UAE (Dubai, Abu Dhabi, Sharjah) | ayurveda jobs uae | Live UAE Ayurveda job listings + DHA guide |
| /jobs/kerala | Ayurveda Jobs in Kerala 2026: Government & Private | ayurveda jobs kerala 2026 | Auto-imported Kerala jobs (NAM, PSC, private) |

## 7.3 NAP Consistency (Name, Address, Phone)

- Use exactly the same business name, address and phone number on ALL platforms

- Update: Google Business, Practo, JustDial, Sulekha, Bayut health listings, Dubai Healthcare City directory

- Audit for inconsistencies every 3 months

## 7.4 Review Generation Strategy

- After each successful appointment: send automated WhatsApp or email asking for Google review

- Target: 50 Google reviews in first 6 months (builds local pack ranking signals)

- Add 'Leave a review' button prominently in post-appointment email (Resend template)

- Respond to every negative review professionally — shows trust to Google and new patients

# 8. AI SEO Optimization

AI SEO (also called AEO — Answer Engine Optimization) targets visibility in AI-generated answers from Google AI Overviews, ChatGPT Search, Perplexity, and Gemini. This is the fastest-growing search channel in 2026.

## 8.1 Why AI SEO Matters for AyurConnect

- Google AI Overviews now appear for 65%+ of health and wellness queries

- Questions like 'best ayurveda doctor dubai' and 'how to get DHA license BAMS' trigger AI answers

- AI engines cite their sources — a well-structured page on AyurConnect can become the cited source

- Perplexity and ChatGPT Search are especially popular with UAE's tech-savvy expat community

## 8.2 Content Formatting for AI Answers

| Technique | How to Implement | Why It Works |
| --- | --- | --- |
| Direct answer format | First paragraph of every article answers the main question in 2–3 sentences | AI engines extract direct answers; concise answers get cited |
| Structured FAQ sections | Add 5–7 Q&A pairs at end of each article with FAQPage schema | FAQ format matches how AI engines parse content for featured answers |
| Definition paragraphs | Start treatment pages with 'What is [treatment]? [Treatment] is a...' format | AI engines favor clear definitions; boosts FAQ extraction |
| Numbered step guides | Use numbered lists for processes (e.g., 'How to get DHA license: 1. Complete BAMS... 2. Apply...') | Ordered steps are cited verbatim by AI engines |
| Tables with data | Add comparison tables for clinics, salaries, treatments, costs | AI engines extract structured data from tables for comparison queries |
| Entity optimization | Mention: DHA, DOH, MOH, BAMS, Panchakarma, Kerala, UAE, Dubai consistently | AI engines use entities to understand content relevance and authority |
| Author expertise signals | Add author bios with BAMS credentials on medical content | E-E-A-T signals help AI engines trust medical content |
| Cite official sources | Link to keralapsc.gov.in, nam.kerala.gov.in, dha.gov.ae in relevant articles | Citing authoritative sources boosts your own authority for AI engines |

## 8.3 Optimize AyurBot for AI SEO

- AyurBot responses should reference AyurConnect pages (e.g., 'I found 3 Panchakarma specialists in Dubai on AyurConnect — view them here')

- Add structured JSON-LD data for every doctor profile: Physician schema with speciality, education, languages, address

- Add MedicalCondition schema to treatment pages — signals to AI that content is medically relevant

- Create a comprehensive Ayurveda glossary page (500+ terms) — frequently cited by AI engines for definition queries

## 8.4 Google AI Overviews Targeting

- Target queries in 'who/what/where/how' format — these most commonly trigger AI Overviews

- Write a dedicated page: 'What is Ayurveda? Complete Guide for UAE Patients' — targets AI Overview for brand awareness

- Write: 'How Much Does Panchakarma Cost in Dubai?' — AI Overview triggers for price queries

- Write: 'Where to Find DHA-Licensed Ayurveda Doctors in UAE' — triggers for local + informational searches

## 8.5 Perplexity & ChatGPT Search Optimization

- Ensure all pages load fast (< 2s) — AI crawlers skip slow pages

- Add clear page titles and subheadings — AI engines use these as navigation anchors

- Add an /about page with clear business description, founding date, mission, and UAE address

- Publish original data (salary surveys, job counts) — AI engines prioritise primary source data

- Get cited on Wikipedia-adjacent content: contribute to Ayurveda-related discussions on authoritative platforms

# 9. Implementation Timeline

| Phase | Weeks | Tasks | Expected Result |
| --- | --- | --- | --- |
| Phase 1: Foundation | Week 1–2 | Fix 403 error, create sitemap.xml + robots.txt, set up Google Search Console + Bing WMT, create Google Business Profile, fix meta tags on all pages, add canonical tags | Site indexable, Google starts crawling |
| Phase 2: On-Page SEO | Week 3–4 | Rewrite homepage per Section 4, create city landing pages (Dubai, Abu Dhabi, Sharjah), add Schema.org markup (MedicalBusiness, Physician, JobPosting), optimize all existing page titles + descriptions | Rankings begin for core keywords |
| Phase 3: Content Launch | Month 2 | Publish first 4 blog articles (DHA guide, salary guide, NAM Kerala jobs, panchakarma cost), add FAQ sections to all treatment pages, launch Ayurveda glossary | Long-tail keyword traffic begins |
| Phase 4: Backlinks | Month 2–3 | Submit to 10+ directories, launch guest post outreach, publish BAMS salary data study, respond to 5+ HARO queries/week | Domain authority begins growing |
| Phase 5: Local SEO | Month 3 | Optimize GBP fully, start review generation campaign, build NAP consistency across 15+ directories, add LocalBusiness schema with UAE locations | Appears in local pack for 'ayurveda near me' searches |
| Phase 6: AI SEO | Month 3–4 | Add AI-formatted content to all articles, implement all schema types, create ChatGPT/Perplexity-optimized answer content | Citations in AI answers begin |
| Phase 7: Scale | Month 4–6 | Publish 2 articles/month, build clinic partnerships for links, monthly Search Console review and fix, expand to Hindi/Arabic content | Consistent traffic growth |

# 10. Claude Code Prompt to Implement All Technical SEO

Paste this entire prompt into Claude Code in VS Code to implement all technical SEO changes automatically:

Read all Next.js page files in apps/web/src/app/ before starting. Then implement all of the following SEO tasks in order:  1. Create apps/web/src/app/sitemap.ts using Next.js generateSitemap() — include all static routes (/, /doctors, /hospitals, /jobs, /blog, /ayurbot, /appointment, /dubai, /abu-dhabi, /sharjah) plus dynamic routes for all doctors and jobs from the database.  2. Create apps/web/public/robots.txt — allow all crawlers for main pages, disallow /admin, /api/admin, /dashboard. Include sitemap URL.  3. Update apps/web/src/app/layout.tsx — add comprehensive generateMetadata() with title template '%s | AyurConnect — Ayurveda Doctors & Jobs in UAE', defaultTitle, description, openGraph (type website, locale en_AE, images og-image.jpg), twitter card, canonical URL, robots index/follow.  4. Update homepage apps/web/src/app/page.tsx — set metadata: title 'Find Ayurveda Doctors & Jobs in UAE and Kerala | AyurConnect', description as per SEO plan, H1 'Find Ayurveda Doctors & Jobs in UAE and Kerala'.  5. Create apps/web/src/components/SchemaOrg.tsx — a reusable JSON-LD component. Add MedicalBusiness schema to homepage, Physician schema to doctor profile pages, JobPosting schema to job listing pages, FAQPage schema to blog pages, LocalBusiness schema with UAE service areas.  6. Create city landing pages: apps/web/src/app/dubai/ayurveda-doctors/page.tsx, apps/web/src/app/abu-dhabi/ayurveda-doctors/page.tsx, apps/web/src/app/sharjah/ayurveda-doctors/page.tsx — each with unique metadata, H1, and doctor directory filtered by city.  7. Update all image components to use next/image with alt text, width, height, and loading='lazy' for below-fold images.  8. Add next/font for any Google Fonts currently loaded via <link> tags.  9. Add <link rel='canonical'> to every page via metadata.alternates.canonical.  10. Run TypeScript check: npx tsc --noEmit -p apps/web/tsconfig.json. Fix all errors.  11. Run: pnpm build — fix any build errors.  After all done, show me a list of all files created/modified.

# 11. KPI Targets — 6 Month SEO Goals

| Metric | Current | Month 3 Target | Month 6 Target |
| --- | --- | --- | --- |
| Organic search traffic | 0 (site down) | 500 visits/month | 2,000 visits/month |
| Google indexed pages | 0 | 50+ pages | 100+ pages |
| Domain Rating (Ahrefs) | 0–1 | 10–15 | 25–35 |
| Referring domains | 0 | 20–30 | 60–80 |
| Google Business Profile views | 0 | 500/month | 2,000/month |
| 'Ayurveda doctor dubai' rank | Not ranking | Top 30 | Top 10 |
| 'Bams jobs kerala 2026' rank | Not ranking | Top 20 | Top 5 |
| 'DHA license BAMS' rank | Not ranking | Top 10 | Top 3 (featured snippet) |
| Blog articles published | 0 | 8 | 24 |
| Google reviews | 0 | 25 | 75 |
| Backlinks total | 0 | 30–40 | 60–80 |

All organic traffic and ranking targets assume: site 403 fixed in Week 1, sitemap submitted in Week 1, and minimum 2 blog articles published per month. Without fixing the 403 first, no SEO work will have any impact.

— AyurConnect SEO Strategy | Generated May 2026 —